## Slide 1: Sprint 01
TadoSoft
Team JJJ
15, Jun, 2011

## Slide 2: Burndown chart

## Slide 3: DoD
Code
  code style: Follow Xcode/Eclipse default style
  complexity: <= 15 for each function (with hfcca or cyvis tool)
  duplexity: <= 50 for each function (with CPD tool)
  no fault
  no warning
  use DLog() instead of NSLog() in Obj-C
  frozen version for every sprint with a GIT tag
Test
  no leaks for Obj-C with XCode Instrument
  Capacity&Performance test for server
  unit test
  Manually functional test
Document
  class doc generated by Doxygen for every class, function, variable, constant with Javadoc style
  design doc in word format, stored in GIT
  Functional test cases(Precondition, Expect result, steps, Actual result, tester, date)

## Slide 4: Committed Items
151 Server Setup
143 Database
153 Login
130 Login memory
144 signup
149 password recovery

## Slide 5: Runtime environment
Intel i3 + 8G memory + Raid5 HD array
Ubuntu 11 (Linux core 2.6)
HTTP server: tomcat 7
Database: Mysql 5.1
iOS 4.3

## Slide 6: Code Duplexity
The CPD tool doesn’t support obj-c language 
For java language, no warning

## Slide 7: Code Complexity (objC on iPhone)
!!!! Warnings (CCN > 15) !!!!
==============================================================
NLOC CCN token function@file
--------------------------------------------------------------
97 18 351 parse@148@./Krowdit/JSON/SBJsonStreamParser.m
Total warning: (1/225, 0.4%)

## Slide 8: Code Complexity (java on server)
Green & yellow: complexity<=15

## Slide 9: Document
Stored in git ssh://192.168.1.113/var/git/document

## Slide 10: Issues
Potential leak of singleton object
Every function should have comments
Hibernate has a bug that is not connectable after 8 hours
No detection for broken network connection on iPhone
All settings & password should stored with NSUserDefaults
More error codes defined for servlet
Text field validation should be right after losing focus
Hide password as “*”
AlertShow is not necessary when successfully signed up

## Slide 11: Q&A

## Slide 12: Retrospective

## Slide 13: Retrospective
Trainer responsible for prepare material & practice & time management well before training
Tools improve efficiency
At least one reviewer before pushing code to server
Record designing idea on IceScrum, take task before daily meeting
How to manage knowledge base better?
  AP to Jacky: Create a wiki on TripleJ server
  Record Q&A as working tips
Way to ask question
  Question need to be clear & focus
  Try different solutions before ask
Take more look at other mature product’s design
Install product to user’s devices