## Slide 1: Sprint 03
TadoSoft
Team JJJ
13, July, 2011

## Slide 2: Burndown chart

## Slide 3: DoD
Code
  code style: Follow Xcode/Eclipse default style
  complexity: <= 15 for each function (with hfcca or cyvis tool)
  duplexity: <= 50 for each function (with CPD tool)
  no fault
  no warning
  use DLog() instead of NSLog() in Obj-C
  frozen version for every sprint with a GIT tag
Test
  no leaks for Obj-C with XCode Instrument
  Capacity&Performance test for server
  unit test
  Manually functional test
Document
  class doc generated by Doxygen for every class, function, variable, constant with Javadoc style
  design doc in word format, stored in GIT
  Functional test cases(Precondition, Expect result, steps, Actual result, tester, date)

## Slide 4: Committed Items
150 Facebook Login (updated)
125 Join a Krowd
160 Krowd Sorting
138 Krowdit Created Krowd
169 Krowdit Krowds
149 Password Recovery
173 JaK Krowd Expantion
134 Jak Logout
172 Jak Search

## Slide 5: Code Duplexity
The CPD tool doesn’t support obj-c language. There is a 3rd-party lib, but it doesn’t work
For java language, only one warning about the same comments of Signup servlet and Login servlet, because of the same template, that can be ignored.

## Slide 6: Code Complexity (objC on iPhone)
!!!! Warnings (CCN > 15) !!!!
==============================================================
NLOC CCN token function@file
--------------------------------------------------------------
86 18 270 parse@170@./Krowdit/SBJson/SBJsonStreamParser.m

## Slide 7: Code Complexity (java on server)
No class >=15

## Slide 8: UT
Server-side 26
iPhone 16
Test Suite 'All tests' finished at 2011-07-13 02:12:16 +0000.
Executed 16 tests, with 0 failures (0 unexpected) in 0.024 (0.077) seconds

## Slide 9: Document
http://192.168.1.113/mediawiki/index.php/AcceptanceTestCase

## Slide 10: Issues
http://192.168.1.113/mantis/view_all_bug_page.php

## Slide 11: Q&A

## Slide 12: Retrospective
Make requirement clear ASAP.
  Design ATC in the beginning of sprint
  Use text and diagram to help design
Personal knowledge management
  Take note how the root cause of problem
  Useful links is recorded on Wiki
  Search more with google or App Doc Center
Debugger, memory management
  AP to Jacky: training
Design Test case
  AP to Ryan: training
Report bug on Mantis
  AP to Fujing: report bugs for this sprint

## Slide 13: Retrospective