## Slide 1: Sprint 04
TadoSoft
Team JJJ
27, Jul, 2011

## Slide 2: Burndown chart

## Slide 3: DoD
Code
  code style: Follow Xcode/Eclipse default style
  complexity: <= 15 for each function (with hfcca or cyvis tool)
  duplexity: <= 50 for each function (with CPD tool)
  no fault
  no warning
  use DLog() instead of NSLog() in Obj-C
  frozen version for every sprint with a GIT tag
Test
  no leaks for Obj-C with XCode Instrument
  Capacity&Performance test for server
  unit test
  Manually functional test
Document
  class doc generated by Doxygen for every class, function, variable, constant with Javadoc style
  design doc in word format, stored in GIT
  Functional test cases(Precondition, Expect result, steps, Actual result, tester, date)

## Slide 4: Committed Items
162 Create Post
140 Profile
147 More Page
154 Extras Page
123 Settings
145 Basic Krowd
148 Event Screen
157 Location Maps
158 Leave Krowd
185 Basic Welcome Screen
187 Disable Network

## Slide 5: Code Complexity (objC on iPhone)
Meet DoD.

## Slide 6: Document
http://192.168.1.113/mediawiki/index.php/AcceptanceTestCase

## Slide 7: Issues
http://192.168.1.113/mantis/view_all_bug_page.php

## Slide 8: Q&A

## Slide 9: Retrospective